Cupboardly Week 10 report

This week had some big changes and a lot of smaller tweaks and fixes as we get closer to the final goals of our project. Working directly on physical phones has been very helpful in speeding up our testing by eliminating the waiting times of the Android SDK’s emulator to boot and load our program between compilations and test if features and fixes are working as intended.

The issues we’ve had have mostly been debugging the new features being added to the app. For the camera functionality, finding clear current information on how to add a camera to an app was hard as there was conflicting information on how to handle it. It was also difficult to handle permissions in Android because you need to have the app and user know well ahead of the feature’s use to ask for permission to use a camera. We also had an issue where we had duplicate files which contained duplicate conflicting functions and Android SDK was uninformative saying “couldn’t find reference” when in reality it was two duplicates being called.

Evan has been working on a lot of the small tweaks and fixes with the UI. These include things such as; The header bar showing correctly on phones without a notification and status bar on the top of the screen. Default unit selected in the drop down menu when adding an ingredient to prevent a blank field on ingredient entry. Formatting of the entry values to truncate numbers to use no more than two leading decimal digits. Formatting the button sizes and widths to be properly proportioned to any phone screen. And handled the merge errors that occurred when merging the codebases that Nik and Eli were working on that added more features to the app’s master branch.

Eli has been working on expanding the recipe screen’s entry buttons functionality. He has added a delete button to the entry to remove a recipe from the list of recipes. He has added a display that shows the change of ingredients being stored to what they will be after a cook is made with a recipe. And has added the ability to “cook anyway” without changing the ingredient values.

Nik has been working on the camera functionality and has gotten a camera to be called by the app to take pictures. The camera is the phone’s default camera app that is called to then take a picture and returns to the app to use the image of a recipe taken. When called the default camera app can take a picture and return to the app, retake a picture, or cancel picture taking and return to the app. As of now, no pictures are saved locally as we are planning on using the image once to parse text then dispose of the image and save the text read by Google’s ML Kit. This functionality required a lot of security authentication from the Android OS to allow for the use of camera calls on the app but is handled by a popup that asks for permission to use the camera.

What we need to work on next is image-to-text handling, which should hopefully be straight forward to set us up to hand the text to our AI agent to format the text in a way we can store the data locally and parse for incorrect, corrupt, or non-recipe text or images. We also are thinking about how to handle entries that have an expiration date of similar multiples of an entry types to warn users of food spoilage. And the rest is mostly cleaning up current known bugs, issues, and UI flow.