## Slide 1: Cupboardly
Weekly Report for 2/6/2026

## Slide 2: Issues
We were getting errors preventing compilation
We tried reinstalling latest Java version

## Slide 3: Solution
We are using certain plugins in Android Studio for our project
  room and KSP
After ensuring these were updated to the latest version the errors went away

## Slide 4: Issues
We were getting sync errors using GitHub
Not all files were being updated properly when trying to use the latest version of the project

## Slide 5: Solution
Forcing Android Studio to use the latest project version from GitHub through a terminal command
Deleting cached data
Restarting Android Studio

## Slide 6: Issues
We thought XML via “views” was the standard for UI development
Latest Android Studio versions default to a more modern system called “Compose”
We did not realize this until we were going to start making a first draft UI
Compose uses a Java-like structure

## Slide 7: Progress
Our Databases:
  We used “room” to access SQL in Android
  It requires 3 files for 1 database to work:
    A DAO file
    An Entity file
    A Database file
  We created two separate databases – an ingredient and a recipe database

## Slide 8: About room files
Entity Files
  Describe the data table
    Define fields in the table
      example: ingredient name, ingredient quantity, and so on
DAO (Data Access Object) Files
  Defines access to the table
    example: insert, delete, search functions
Database Files
  Puts it all together and creates the actual database itself

## Slide 9: Progress
Working UI demo
Ingredients Screen
Recipes Screen

## Slide 10: Gantt Chart Accuracy
It took longer to define the databases
  But we already have them connected to UI elements
We need more time to get familiar with the IDE and Kotlin
We are on track for most other tasks
We did not realize how closely UI is integrated with the rest of the development
  We are constantly needing to be aware of the UI systems

## Slide 11: For Next Week
We plan to:
  Add more parameters to the databases (quantity, price, and so on)
    Currently, we only have “name”
  Have the user be able to enter those details about a recipe or ingredient
    Currently, we are only using default values