## Slide 1: Cupboardly
Weekly Report for 3/20/2026

## Slide 2: Unit Conversions
We are storing quantities in grams in the database – this never changes regardless of units
We are storing density in grams per milliliter
We have dictionaries (maps) for the conversions:
  grams to other masses
  milliliters to other volumes

## Slide 3: Unit Conversions
The unit conversion functions use the density and those dictionaries to convert between units
We have a working system to dynamically change quantities based on unit selection
  The quantity in the database is never changed, only the displayed version of that data

## Slide 4: Unit Selection
We now force the user into a predefined selection of units
  Instead of letting them enter any unit they want to

## Slide 5: Following a Recipe
The button to follow (start) a recipe
It tells the user if they don’t have enough ingredients
(Not using unit conversions properly yet)

## Slide 6: Camera
We will need to add a new screen (similar to how we currently have an ingredients screen and a recipe screen)
Questions:
  Permissions
  Image storage location

## Slide 7: Physical Phones
We have real Android Phones connected to Android Studio
We can install and run the app on real devices instead of on emulators

## Slide 8: Issues
Sometimes a phone refuses to connect to Android Studio
Solution:
  Restarting phone
But constantly restarting phones can be annoying when trying to test new features as they are added

## Slide 9: Issues
There is no validation to ensure a unit is selected when entering an ingredient
The drop down field can be left blank
This breaks that ingredient entry and it doesn’t behave properly

## Slide 10: Issues
In the app on some real phones, the content overlaps with the top status bar
Button sizing is wrong on real phones, causing text wrapping in the buttons

## Slide 11: Issues
Gemini prompts were not being sent out after switching to a new git branch
Invalidating caches and rebuilding the app in Android Studio fixed this

## Slide 12: For next time
Ensure unit conversions are being used across the app anywhere they are needed
Add edit and delete buttons to recipes
Start to get camera screen working