Cupboardly Week 9 Report

Progress:

Unit conversions were solved through the addition of a ConversionUtils.kt file which was added to the project under our Classes directory. The conversion works by storing a list of conversion values from ml to other volumes, such as cups, gallons, or tablespoons, and a list of conversion values from grams to other masses, such as lbs, kgs, or oz. The conversion functions then cross reference these values, and using the density when needed, converts to the new unit. To make this work, we are storing our quantity in our database always in grams, and storing density values in grams per ml. When a unit is converted, we only update a display copy of that data, not the actual data inside the database.

In using this new unit conversion system, the ingredients screen was modified to include a drop-down menu. Using this, any unit can be selected and the quantity displayed will change dynamically and reflect the new quantity using that unit. When adding an ingredient, the same drop down is added, removing the ability from the user to enter any unit they want.

In addition to unit conversions, the first draft version of our follow recipe button is working. When pressed, it asks the user if they are sure they would like to follow the recipe. If yes, it deducts the quantities of ingredients used by that recipe from the ingredients database. If not enough ingredients are found in the database, it will warn the user.

Our team has begun connecting physical android phones to Android Studio to install and run Cupboardly on, rather than using the built-in emulator which can be slow and not realistic to the actual use of the app.

We have also made discoveries as to how to implement the camera functionality in our app. We have found that we will need to create a new screen, CameraScreen and transition to and from it when needed, much like how we have screens for the ingredients and recipe pages.

Issues:

In the new drop-down menu for selecting a unit when adding an ingredient, there is not yet a verification to ensure that a unit is selected. If no unit is selected, it adds the ingredient anyway, but with bad data, and breaks the rest of the functionality of that ingredient.

When following a recipe, we are not yet correctly calling the functions to convert units to ensure the proper quantities are being subtracted.

Physical phones sometimes fail to connect to Android Studio wirelessly; cause is unknown, but restarting the phone seems to fix it, at least temporarily.

On physical phones, the sizing of buttons is not right, causing text wrapping. Additionally, on some devices the content of the app overlaps with the status bar on the top of the screen.

Gemini prompts were not functioning after switching to a new branch of the project. This was fixed by invalidating caches and rebuilding the project.

Contributions:

Evan got the unit conversion functions working and added a drop-down menu to force users into selecting predefined units.

Nik researched camera functionality and determined a new screen is needed for the camera to function.

Eli added the button to start a recipe, which will subtract the required quantity of each ingredient from that quantity in storage.