## Slide 1: Cupboardly
Weekly Report for 4/10/2026

## Slide 2: Problems
AI Tokens Limit
  We had outdated information – it turns out we had less free tokens than we thought
  We had to pay for $10 worth of Gemini tokens to continue
    Which is ~40 million tokens (~30 million words) worth of the Gemini-2.5-flash-lite model we are using
  Adding ingredients and recipes from camera don’t work properly without AI access

## Slide 3: Problems
Git syncing issues again
When updating the project, not all files would sync
We had to run these commands to fix it:
  git fetch origin
  git reset --hard origin/master
  git clean –fd
  File → Invalidate Caches / Restart

## Slide 4: Gemini Recipe Prompt
We are now sending the scanned text to Gemini to process
It returns it in a JSON type format
  Recipe name
  Ingredients
  Instructions
We can then extract the formatted text and use it

## Slide 5: Recipe Auto-Fill
When adding a recipe from a picture, it automatically fills in the add recipe screen with data
The user can edit/change this data before confirming

## Slide 6: “Loading” popup
When the app is waiting for AI processing to complete, a popup appears which prevents the user from pressing anything until it is done
Previously it was possible to break things by tapping other options while the AI was still processing the first task

## Slide 7: In Progress (close but not yet ready)
Expiration date coloring
  White -> Yellow -> Red based on time until expiring
Edit button on recipes
Delete / Zeroing ingredients logic
  Doesn’t delete if an ingredient is being used by a recipe, instead set to 0

## Slide 8: For next time
Move camera button into add recipe menu
Various UI tweaks to make it look cleaner
Get export / import of data working