Cupboardly Week 2 Report

We started work on our app “Cupboardly”. The things we accomplished last week gave us a basis for what we needed to do going forward. We created a Gantt chart to help us keep track of what needs done in a specific timeframe. We created a website to be able to compile all our documents and information regarding the project into one place that is easily accessible. We drafted some designs for the look of our application. We started to familiarize ourselves with Android Studio and the programming languages Kotlin and XML. We created a project within GitHub so we can collaborate more easily on the code of the program.

We encountered a lot of problems within the first week of working on this project. The first big problem that we encountered is that we discovered that the programming language we decided on prior, Python, would not work well with Android Studio. Android studio is unable to use Python without third party extensions, and the minimal parts that do work cause more problems than they fix. If we insist on using Python, the next best option is to use a Python module called Kivy, but that would mean we cannot use Android Studio at all. That was decided against for various reasons, so the next question was to decide whether to use Java or Kotlin as the main programming language for our project. This is because Android Studio uses Java or Kotlin by default. Another issue was to decide if we were going to use GitHub. The only reason it was debated was because none of us were familiar with GitHub or how it works.

We did ultimately solve all these issues. The first issue that we fixed was that we decided to use Kotlin as our main programming language for this project instead of using Python. We chose Kotlin, even though we are unfamiliar with it, because it is similar to Java, which we are familiar with, and because Android Studio is optimized to use Kotlin. We also decided we will be using GitHub to help with our program collaboration because it is an extremely useful tool that will benefit us not only in this project, but in the future as well. We will just have to familiarize ourselves with it and learn how it functions.

Our team progress loosely follows the Gantt chart that we created. The project at the start was a bit crazy, so our progress did not exactly follow the Gantt chart, but as we continue working along with our project our progress should start to reflect the Gantt chart better.

Our plans this coming week will be to familiarize ourselves with the Kotlin programming language and the XML programming language along with familiarizing ourselves with GitHub and how it functions so that we can utilize it properly. We will also start to code the framework for our application to give us a solid starting point.

The group contribution is as follows-

Evan Thompson worked on trying to get Python to function with Android Studio, created the Gantt chart, created the website for our project and got the GitHub set up to work on. He also created the PowerPoint for our presentation.

Nikalous Roebuck created the first draft UI design of our application and got familiar with the XML portion of Android Studio.

Eli Haky got familiar with Android Studio and Kotlin and made the decision to use that programming language. He also wrote the weekly report.

This is the link for our Project website:

https://cupboardly.wordpress.com/